## Slide 1
CampusClubs : Feasibility
Study
HRACHE Ayman
KHARBOUCH EL HOUCINE
BOULMELF Mohamed

## Slide 2
FEASIBILITY VIEW :
Strong fit, manageable technical risk
Build path
Flutter/Dart mobile app, Java + Spring Boot backend, MySQL database
Why it matters
One place for clubs, memberships, events, announcements, and elections
Main risks
Learning Flutter, secure voting, role management, and notifications
02

## Slide 3
SCOPE DECISION :
Eight weeks works if scope stays disciplined
8 weeks
Recommendation: proceed, deliver the core features first and treat advanced ones as optional.
03
W1
W2
W3
W4
W5
W6
W7
W8
Requirements / UML / DB / Architecture
Flutter UI & Authentication
Backend & DB Integration
Clubs + BDE/BDS
Events + Announcements
Voting + Notifications
Testing / Security / Bug Fixing
Final Integration / Docs / Presentation